Minutes of Meet

DASS Team 33

Date: 19/04/2024

Time: 4:30-5:40 PM

* Final demo regarding the app on windows was given.
* All the final documentations that the client asked for: Quick Start up, AWS Deployment and Workflow have been completed, and submitted before the meet.
* Client asked us to keep the test images ready with us, before the CEO joins in at 5 pm. Frontend code is running on the client’s windows local device.
* Node modules on client’s device were taking a lot of time to get installed, so the client asked us to run the frontend code on our device, and client will scan the code from their mobile.
* The frontend code was connected on the client’s mobile, and the test image displayed on our screen via screen share was scanned by the client.
* The detections were clearly visible, and output also was visible to the client. This testing was done on multiple images by the client, both in the form of video and picture clicking.
* CEO also joined the testing, by scanning the QR from his iOS phone. The test images were shared to him on slack, for him to scan from his local device directly.
* However, the video detection took a major amount of time, so it had to be terminated.
* Some latency could be observed from the output because of the internet connectivity of the CEO. A stable connection needs to be maintained, if the network is switched in the middle, then the app will throw an error.
* CEO said that the software side is working pretty good, might need one more meet for final demo, could be the same as R2 evaluation.
* Client might call us once more regarding the working on their local host. CEO had a good response for UI.