Minutes of Meet

DASS Team 33

Date: 19/01/2024

Time: 6 PM – 6:45 PM

* Time discussion with meeting slots and platform set up details for Slack. Provide notices to shift calls
* Dropbox details, video details mentioned for demo and code base explanation
* Demo video is presentation, KTVideos are documentation detailed videos explaining the code, for any doubts contact the client for doubts.
* Finish watching the documentation and KTVideos as soon as possible thoroughly for the whole team.
* Ensure that the final work should not only be code, but also satisfy the deliverables, and maintain proper final documentation referring to the Phase-2
* Further improvements on the application
* Much more friendlier UI, and efficient too
* Modern look of the app, spend a lot of time to develop the UI of the app (highly emphasised)
* Might have to add the video sending feature if it is not implemented
* Deployment should be done in a minute time frame. We should be able to demo the app from a dead state to running quickly
* Expand the abilities of the app, initial objective: product detection algo
* Server on AWS machine where CV algo resides, app acts as an interface to connect with algo, invoke it, generate output, and receive the output on app.
* Object detection algo examples were given, current use cases of product detection algo by Amazon discussed to give a perspective of what we will be working upon.
* Detailed tasks will be shared in a document soon
* Might have to come with server side details for simplification
* Questions asked: any reference UI model needed? (Ans: go through any models that will help you redesign it well, do not stay restricted to any design versions in the original design, it should not be a minor tweak like version)
* Last month of the project is reserved for some other activities on the app which will be discussed later, first half deadline is March 18 (need final draft of the app)
* Timeline should be properly scheduled and proper communication between teammates
* First task: finish the documentation videos by Monday, after that mocks will be done for user interface. Put up a google sheet where dates of unavailability are mentioned from both ends.